Data Platform Maturity Improvement Backlog

RAKBANK · Data Platform Capability Assessment  |  April 2026

Maturity Level Definitions

| Level | Label | Target | Description |
| --- | --- | --- | --- |
| Bronze | Developing | 2.0 | Core processes documented. Core LDM implemented. Basic monitoring in place. Tooling foundations established. Manual but repeatable. |
| Silver | Defined | 3.0 | Standardised across teams. Automated monitoring & DQ. Full CI/CD. Catalog integrated. Self-service piloted. |
| Gold | Managed | 4.0 | KPIs/SLAs tracked & acted upon. End-to-end observability. Data products adopted. Advanced security. ML lifecycle managed. |
| Platinum | Optimizing | 5.0 | AI-augmented. Full self-service. Continuous improvement. Innovation-driven. Leading-practice data mesh. |

Priority Legend

| Priority | Description |
| --- | --- |
| P1 – Critical | Must-do foundation items. Blocking further progress. Highest risk if unaddressed. |
| P2 – High | Key enablers for operational reliability and compliance. |
| P3 – Medium | Important for scale, efficiency, and business value delivery. |
| P4 – Enhancement | Advanced capabilities for optimisation and innovation. |

Bronze Level

Objective: Establish foundations – document processes, deploy basic monitoring, formalise governance, and secure the platform.

Data Governance (Current: 1.0 → Target: 2.0)

| ID | Backlog Item | Priority | Domain | Current Gap |
| --- | --- | --- | --- | --- |
| B-GOV-01 | Define a data operating model (centralised, federated, or hybrid) | P1 | Data Governance | No operating model documented |
| B-GOV-02 | Identify and document Critical Data Elements (CDEs) for the top 5 data domains | P1 | Data Governance | No CDEs identified |
| B-GOV-03 | Define and publish naming conventions for databases, tables, columns, and pipelines | P1 | Data Governance | No naming conventions |
| B-GOV-04 | Assign data steward roles for the top 3 critical data domains | P2 | Data Governance | No stewards assigned |
| B-GOV-05 | Define a baseline set of data format and encoding standards (date/time, currency, IDs, Boolean) | P2 | Data Governance | No format standards defined |
| B-GOV-06 | Implement a formal business glossary with at least 50 agreed terms and designated owners | P2 | Data Governance | No formal business glossary exists |

Data Quality Management (Current: 1.0 → Target: 2.0)

| ID | Backlog Item | Priority | Domain | Current Gap |
| --- | --- | --- | --- | --- |
| B-DQ-01 | Select and deploy a DQ framework/tool for the data platform (e.g., Great Expectations, dbt tests) | P1 | Data Quality | No DQ framework exists |
| B-DQ-02 | Define DQ rule categories (completeness, accuracy, consistency, timeliness, uniqueness, validity) | P1 | Data Quality | No standardised categories |
| B-DQ-03 | Implement DQ rules for top 10 critical datasets (bronze and silver layers) | P1 | Data Quality | Only basic bronze null checks |
| B-DQ-04 | Create a DQ rules catalog/repository with ownership and severity classification | P2 | Data Quality | No rule catalog |
| B-DQ-05 | Implement basic DQ monitoring dashboard showing pass/fail rates for critical datasets | P2 | Data Quality | No monitoring dashboards |

Supporting Technology (Current: 1.0 → Target: 2.0)

| ID | Backlog Item | Priority | Domain | Current Gap |
| --- | --- | --- | --- | --- |
| B-TECH-01 | Deploy a centralized monitoring platform (e.g., Azure Monitor, Datadog, Grafana) | P1 | Supporting Tech | No monitoring platform |
| B-TECH-02 | Implement infrastructure metrics collection for all data platform components | P1 | Supporting Tech | No metrics collected |
| B-TECH-03 | Define and configure basic alerting rules with severity levels and escalation paths | P1 | Supporting Tech | No alerting rules |
| B-TECH-04 | Document a development workflow and branching strategy for data pipelines | P2 | Supporting Tech | No dev workflow |
| B-TECH-05 | Introduce mandatory peer code (AI-assisted) review for all data platform changes | P2 | Supporting Tech | Code review not mandatory |
| B-TECH-06 | Define and publish coding standards for SQL, Python, and PySpark | P2 | Supporting Tech | No coding standards |
| B-TECH-07 | Create on-call schedule and basic incident response runbook | P2 | Supporting Tech | No incident response |

Data Integration (Current: 1.7 → Target: 2.0)

| ID | Backlog Item | Priority | Domain | Current Gap |
| --- | --- | --- | --- | --- |
| B-INT-01 | Migrate CDC connectors from primary to replica database instances when possible | P1 | Data Integration | CDC on primary causes issues |
| B-INT-02 | Implement monitoring and alerting for all CDC connectors and Kafka topics | P1 | Data Integration | No monitoring exists |
| B-INT-03 | Create an inventory and documentation of all active batch pipelines | P2 | Data Integration | Pipelines not documented |
| B-INT-04 | Define and document the data integration onboarding process | P2 | Data Integration | Process not defined |

Data Management (Current: 1.4 → Target: 2.0)

| ID | Backlog Item | Priority | Domain | Current Gap |
| --- | --- | --- | --- | --- |
| B-MGT-01 | Define clear rules and expectations for each medallion layer (Bronze/Silver/Gold) | P1 | Data Management | Rules not defined |
| B-MGT-02 | Implement base-line silver layer | P1 | Data Management | Silver layer coverage lacks unified concepts |
| B-MGT-03 | Document data processing pipeline development standards and patterns | P2 | Data Management | No standards exist |
| B-MGT-04 | Implement cost tagging for all Databricks and ADF resources | P2 | Data Management | No cost management |
| B-MGT-05 | Define and document a late-arriving data handling strategy | P2 | Data Management | Not defined |
| B-MGT-06 | Resolve the dual Silver catalog conflict – decommission `silver_dev_v2` and establish a single authoritative Silver catalog with ODS/Analytical namespace separation | P1 | Data Management | Two parallel Silver catalogs violate DATA-PRIN-004; no single source of truth |
| B-MGT-07 | Define and enforce surrogate key strategy, SCD type assignments, and audit column standards across all Bronze and Silver tables | P1 | Data Management | No surrogate keys; SCD2 on only 7% of Silver tables; audit columns inconsistent |

Metadata Management (Current: 1.7 → Target: 2.0)

| ID | Backlog Item | Priority | Domain | Current Gap |
| --- | --- | --- | --- | --- |
| B-META-01 | Register all critical data platform assets in Unity Catalog with business descriptions | P2 | Metadata | Platform assets not cataloged |
| B-META-02 | Define a metadata governance process for maintaining catalog accuracy | P2 | Metadata | No governance process |

Analytics (Current: 1.0 → Target: 2.0)

| ID | Backlog Item | Priority | Domain | Current Gap |
| --- | --- | --- | --- | --- |
| B-ANA-01 | Define and agree on the standard visualization toolset (e.g., Power BI) and establish a basic governance policy for report publishing | P2 | Analytics | No tool standards or governance |
| B-ANA-02 | Create a catalog of all existing reports and dashboards with ownership and refresh schedules | P2 | Analytics | No reporting inventory exists |
| B-ANA-03 | Activate and configure the Databricks sandbox environment for exploratory data analysis with guardrails | P2 | Analytics | Sandbox environment unused |
| B-ANA-04 | Define an analytics request and delivery process so business users can raise and track reporting needs | P3 | Analytics | All reporting is ad hoc and IT-driven |

Security & Compliance (Current: 1.0 → Target: 2.0)

| ID | Backlog Item | Priority | Domain | Current Gap |
| --- | --- | --- | --- | --- |
| B-SEC-01 | Define and document a Data Privacy Framework aligned to applicable regulations | P1 | Security | No privacy framework |
| B-SEC-02 | Complete PII classification across all data platform datasets | P1 | Security | Only partial classification |
| B-SEC-03 | Implement data retention and deletion policies for critical data domains | P1 | Security | No retention policies |
| B-SEC-04 | Enable centralized audit logging for all data access and modification events | P1 | Security | No audit logging |
| B-SEC-05 | Document and test a Data Breach Response Plan | P1 | Security | No breach response plan |
| B-SEC-06 | Implement fine-grained RBAC with row/column-level security for sensitive datasets | P2 | Security | RBAC is basic and coarse |
| B-SEC-07 | Define backup and disaster recovery procedures with RPO/RTO targets | P2 | Security | No backup/DR |

Silver Level

Objective: Standardise across teams – automate DQ and monitoring, full CI/CD, integrate catalogs, pilot self-service.

Data Governance (Target: 3.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| S-GOV-01 | Extend data stewardship to all data domains with documented responsibilities | P2 | Data Governance | B-GOV-06 |
| S-GOV-02 | Define and enforce data format and encoding standards (date/time, currency, IDs) | P2 | Data Governance | B-GOV-05 |
| S-GOV-03 | Implement a reference data management process for code sets and lookup values | P2 | Data Governance | B-GOV-04 |
| S-GOV-04 | Publish data standards in an accessible portal with change management process | P3 | Data Governance | B-GOV-05 |
| S-GOV-05 | Embed data standards compliance checks into CI/CD pipelines | P2 | Data Governance | B-GOV-05, S-TECH-01 |

Data Quality Management (Target: 3.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| S-DQ-01 | Extend DQ rules to cover all critical datasets across Bronze, Silver, and Gold layers | P1 | Data Quality | B-DQ-03 |
| S-DQ-02 | Automate DQ checks as part of data pipeline execution (profile on arrival) | P1 | Data Quality | B-DQ-01, S-TECH-01 |
| S-DQ-03 | Implement data quarantine/blocking for datasets breaching quality thresholds | P2 | Data Quality | S-DQ-01 |
| S-DQ-04 | Define and track DQ SLAs per critical dataset (e.g., completeness ≥ 98%) | P2 | Data Quality | S-DQ-01 |
| S-DQ-05 | Build a DQ remediation workflow (issue → investigation → root cause → fix) | P2 | Data Quality | B-DQ-05 |
| S-DQ-06 | Deploy data observability covering freshness, volume, and schema stability | P2 | Data Quality | B-TECH-01 |

Security & Compliance (Target: 3.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| S-SEC-01 | Implement dynamic data masking for sensitive fields in analytics environments | P1 | Security | B-SEC-02 |
| S-SEC-02 | Deploy tokenisation/pseudonymisation for PII in non-production environments | P2 | Security | B-SEC-02 |
| S-SEC-03 | Automate access provisioning and implement periodic access recertification | P2 | Security | B-SEC-06 |
| S-SEC-04 | Centralise audit logs in a SIEM platform | P2 | Security | B-SEC-04 |
| S-SEC-05 | Implement privileged access management (JIT access for DBA/admin roles) | P2 | Security | B-SEC-06 |
| S-SEC-06 | Conduct Privacy Impact Assessments (PIAs) for all new data processing activities | P2 | Security | B-SEC-01 |

Supporting Technology (Target: 3.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| S-TECH-01 | Implement full CI/CD for all data pipelines (build, test, deploy, promote) | P1 | Supporting Tech | B-TECH-04 |
| S-TECH-02 | Add automated testing (unit, integration, data contract) to all CI pipelines | P1 | Supporting Tech | S-TECH-01 |
| S-TECH-03 | Deploy application-level monitoring (pipeline throughput, job success rates, latency) | P1 | Supporting Tech | B-TECH-01 |
| S-TECH-04 | Centralize logs in a log aggregation platform with search and retention | P2 | Supporting Tech | B-TECH-01 |
| S-TECH-05 | Implement secure secrets management for CI/CD and pipeline configurations | P2 | Supporting Tech | S-TECH-01 |
| S-TECH-06 | Create an operational dashboard ("single pane of glass") for platform health | P2 | Supporting Tech | S-TECH-03 |
| S-TECH-07 | Document and maintain shared libraries with proper versioning and README | P3 | Supporting Tech | B-TECH-06 |
| S-TECH-08 | Create onboarding guide for new team members (standards, tooling, architecture) | P3 | Supporting Tech | B-TECH-06 |

Data Integration (Target: 3.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| S-INT-01 | Implement end-to-end latency measurement and monitoring for event-driven pipelines | P2 | Data Integration | B-INT-02 |
| S-INT-02 | Define and enforce pipeline dependency management (dependency graphs, wait conditions) | P2 | Data Integration | B-INT-03 |
| S-INT-03 | Implement incremental loading (delta/watermark) as default pattern for batch pipelines | P2 | Data Integration | B-INT-04 |
| S-INT-04 | Create pipeline decommissioning process for unused workflows | P3 | Data Integration | B-INT-03 |

Data Management (Target: 3.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| S-MGT-01 | Redesign data modeling methodology aligned with medallion architecture | P1 | Data Management | B-MGT-01 |
| S-MGT-02 | Migrate data model versioning from SharePoint to Git-based collaboration | P1 | Data Management | S-MGT-01 |
| S-MGT-03 | Implement automated testing for data processing pipelines | P2 | Data Management | S-TECH-01 |
| S-MGT-04 | Define and track processing SLAs per pipeline/domain | P2 | Data Management | S-TECH-03 |

Analytics (Target: 3.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| S-ANA-01 | Deploy a semantic layer / metric definitions for consistent reporting | P2 | Analytics | S-MGT-01 |
| S-ANA-02 | Define and publish dashboard development standards (naming, UX guidelines) | P3 | Analytics | – |
| S-ANA-03 | Onboard first EDA users into sandbox environment with access guardrails | P3 | Analytics | B-SEC-06 |

Metadata Management (Target: 3.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| S-META-01 | Integrate Unity Catalog and Informatica into a unified metadata view | P2 | Metadata | B-META-01 |
| S-META-02 | Implement end-to-end lineage for top 10 critical data pipelines | P2 | Metadata | S-META-01 |

Gold Level

Objective: Measure, monitor, and manage – KPIs/SLAs tracked, end-to-end observability, data products adopted.

Data Governance (Target: 4.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| G-GOV-01 | Implement automated data standards compliance enforcement across all pipelines | P2 | Data Governance | S-GOV-06 |
| G-GOV-02 | Track stewardship activity metrics (issues resolved, glossary terms maintained, DQ scores) | P3 | Data Governance | S-GOV-01 |

Data Quality Management (Target: 4.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| G-DQ-01 | Deploy full data observability across all five pillars (freshness, volume, schema, distribution, lineage) | P2 | Data Quality | S-DQ-06 |
| G-DQ-02 | Implement anomaly detection for automated identification of DQ issues | P2 | Data Quality | G-DQ-01 |
| G-DQ-03 | Track and report quality trends over time with week-over-week analysis | P2 | Data Quality | S-DQ-04 |
| G-DQ-04 | Publish DQ scores as part of data product metadata | P3 | Data Quality | G-DQ-03, G-MGT-01 |
| G-DQ-05 | Measure and reduce MTTD/MTTR for data quality incidents | P3 | Data Quality | G-DQ-01 |

Security & Compliance (Target: 4.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| G-SEC-01 | Deploy Data Loss Prevention (DLP) tooling to detect/prevent sensitive data exfiltration | P2 | Security | S-SEC-01 |
| G-SEC-02 | Configure automated SIEM alerts for suspicious access patterns | P2 | Security | S-SEC-04 |
| G-SEC-03 | Implement consent management integrated with the data platform | P3 | Security | S-SEC-06 |
| G-SEC-04 | Produce audit reports for regulatory and internal compliance reviews on demand | P2 | Security | S-SEC-04 |
| G-SEC-05 | Conduct regular DR drills and validate RPO/RTO targets | P2 | Security | B-SEC-07 |
| G-SEC-06 | Implement controls to prevent sensitive data from being written to logs/error outputs | P3 | Security | S-SEC-01 |

Supporting Technology (Target: 4.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| G-TECH-01 | Implement distributed tracing for data pipeline flows to identify latency bottlenecks | P3 | Supporting Tech | S-TECH-03 |
| G-TECH-02 | Define and track uptime/availability SLAs for all platform components | P2 | Supporting Tech | S-TECH-06 |
| G-TECH-03 | Implement capacity planning and trend-based forecasting for resource management | P3 | Supporting Tech | S-TECH-03 |
| G-TECH-04 | Track CI/CD metrics (deployment frequency, failure rate, MTTR, lead time) | P3 | Supporting Tech | S-TECH-01 |
| G-TECH-05 | Implement automated deployment rollback mechanism | P2 | Supporting Tech | S-TECH-01 |

Data Integration (Target: 4.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| G-INT-01 | Design and deploy API-driven data integration capability (REST data APIs) | P2 | Data Integration | S-INT-01 |
| G-INT-02 | Implement event catalog/registry for all published topics and streams | P3 | Data Integration | S-INT-01 |
| G-INT-03 | Implement self-service data integration automation for new source onboarding | P3 | Data Integration | S-INT-02 |
| G-INT-04 | Load test event-driven infrastructure and document capacity limits | P3 | Data Integration | S-INT-01 |

Data Management (Target: 4.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| G-MGT-01 | Adopt data product management – define product owners, SLAs, contracts, and lifecycle | P2 | Data Management | S-MGT-01 |
| G-MGT-02 | Implement a feature store for ML model development | P3 | Data Management | S-MGT-03 |
| G-MGT-03 | Deploy ML model registry with versioning, approval, and monitoring | P3 | Data Management | G-MGT-02 |
| G-MGT-04 | Enable self-service data preparation tools for business users | P3 | Data Management | S-ANA-03 |
| G-MGT-05 | Implement cost management and optimization for compute and storage | P2 | Data Management | B-MGT-03 |

Analytics (Target: 4.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| G-ANA-01 | Deploy a data marketplace where consumers can discover, request, and access data products | P2 | Analytics | G-MGT-01 |
| G-ANA-02 | Roll out self-service analytics organisation-wide with training programme | P3 | Analytics | S-ANA-03 |
| G-ANA-03 | Track dashboard usage metrics (views, users, refresh failures) and manage lifecycle | P3 | Analytics | S-ANA-02 |
| G-ANA-04 | Implement row-level and column-level security in visualization tools | P2 | Analytics | S-SEC-01 |

Metadata Management (Target: 4.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| G-META-01 | Extend end-to-end lineage to all critical pipelines (source → Kafka → Databricks → BI) | P2 | Metadata | S-META-02 |
| G-META-02 | Enable impact analysis for change management and incident investigation | P2 | Metadata | G-META-01 |
| G-META-03 | Provide business lineage view accessible to non-technical stakeholders | P3 | Metadata | G-META-01 |
| G-META-04 | Track catalog usage metrics and use to improve discoverability | P3 | Metadata | S-META-01 |

Platinum Level

Objective: Continuously improve with AI/ML augmentation, full self-service, innovation-driven culture.

Data Governance (Target: 5.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| P-GOV-01 | Implement proactive governance with automated compliance monitoring and regulatory reporting | P4 | Data Governance | G-GOV-02 |
| P-GOV-02 | Adopt a data mesh operating model with domain-level ownership and accountability | P4 | Data Governance | G-GOV-01 |

Data Quality Management (Target: 5.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| P-DQ-01 | Deploy AI-powered anomaly detection with self-healing data quality remediation | P4 | Data Quality | G-DQ-02 |
| P-DQ-02 | Embed DQ feedback loops that continuously improve rules based on incident patterns | P4 | Data Quality | G-DQ-05 |

Security & Compliance (Target: 5.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| P-SEC-01 | Deploy AI-driven threat detection and automated incident response for data security | P4 | Security | G-SEC-02 |
| P-SEC-02 | Implement zero-trust data access architecture with continuous verification | P4 | Security | G-SEC-01 |

Supporting Technology (Target: 5.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| P-TECH-01 | Achieve zero-touch deployments with full GitOps automation | P4 | Supporting Tech | G-TECH-04 |
| P-TECH-02 | Implement self-healing infrastructure with auto-remediation | P4 | Supporting Tech | G-TECH-03 |
| P-TECH-03 | Establish inner-source culture with cross-team contribution to shared components | P4 | Supporting Tech | G-TECH-04 |

Data Integration (Target: 5.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| P-INT-01 | Deploy data virtualization layer for real-time federated queries across all sources | P4 | Data Integration | G-INT-01 |
| P-INT-02 | Implement event-driven architecture with full pub/sub decoupling and multiple consumer groups | P4 | Data Integration | G-INT-02 |

Data Management (Target: 5.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| P-MGT-01 | Implement full data mesh with domain-owned data products and self-service infrastructure | P4 | Data Management | G-MGT-01 |
| P-MGT-02 | Deploy automated ML model lifecycle with continuous training, monitoring, and governance | P4 | Data Management | G-MGT-03 |
| P-MGT-03 | Implement AI-augmented data preparation and transformation | P4 | Data Management | G-MGT-04 |

Analytics (Target: 5.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| P-ANA-01 | Deploy natural language query (NLQ) and AI-assisted analytics capabilities | P4 | Analytics | G-ANA-02 |
| P-ANA-02 | Achieve full self-service with embedded analytics and mobile support | P4 | Analytics | G-ANA-02 |

Metadata Management (Target: 5.0)

| ID | Backlog Item | Priority | Domain | Dependency |
| --- | --- | --- | --- | --- |
| P-META-01 | Implement AI-powered metadata enrichment and automated catalog maintenance | P4 | Metadata | G-META-04 |
| P-META-02 | Provide regulatory lineage for BCBS 239, GDPR data mapping, and compliance reporting | P4 | Metadata | G-META-03 |